## Slide 1: FoodReal
Two Seniors
Week 14
Kimlong Hor, Yunseo Claire Han [leader]

## Slide 2: Progress
Added profile picture update to existing posts

## Slide 3: Milestones
By the end of | These milestones will be reached
Week 2 | Plan UI structure and components Set up Firestore project
Week 4 | Plan database collection and document structure Write Create and Read operation for posting wall Base UI implementation of posting wall
Week 6 | Posting wall with functionality Set up firebase authentication
Week 8 | Implement picture taking functionality Write rest of CRUD operation
Week 10 | User onboarding screens Implement notification
Week 12 | Polish up the app Test the app
🙂
🙂
🙂
😐
🙂
😬

## Slide 4: DEMO

## Slide 5: Finished Features
Create user account
Sign user on to app
Use front and back camera to capture images
Post images publicly
See images posted by other users
Get a notification to post

## Slide 6: Unfinished Features
Users will be able to set 3 times for 3 notifications a day

## Slide 7: Extra features
Liking posts
Saving images to camera roll

## Slide 8: Hosting methods
We cannot demo our product online
In order to publish app on the App store or distribute it for testing, you need to join the Apple Developer Program to get a license.
  $99 per year for the license on an apple developer account
We must submit the our App for review before publishing
  Submit your iOS apps to the App Store
We can distribute the app for testing
  Up to 25 internal testers
  Up to 10,000 external beta testers
With more users, we may also have to pay for Cloud Firestore operations
  Cloud Firestore Pricing

## Slide 9: Feedback from team Luna R Response to Feedback
Would there be a description for the posts
Noticed that when trying to change username, there was some issues with the ‘save’ button
Description feature may not be implemented by the due date of May 7
We already fixed the save button