## Slide 1: FoodReal
Two Seniors
Week 8
Kimlong Hor, Yunseo Claire Han [leader]

## Slide 2: Progress
Learning notifications in iOS
Working on user and post references

## Slide 3: Milestones
By the end of | These milestones will be reached
Week 2 | Plan UI structure and components Set up Firestore project
Week 4 | Plan database collection and document structure Write Create and Read operation for posting wall Base UI implementation of posting wall
Week 6 | Posting wall with functionality Set up firebase authentication
Week 8 | Implement picture taking functionality Write rest of CRUD operation
Week 10 | User onboarding screens Implement notification
Week 12 | Polish up the app Test the app
🙂
🙂
🙂
😐

## Slide 4: Testing Plan Highlights
User Onboarding
Camera
Posting
Notifications

## Slide 5: Testing Plan: User Onboarding
Users will be taken through a series of screens to instruct them on signing up for FoodReal.
  Name
  Birthday
  Email
  Password
Testing:
User testing
Manual testing
Database unit testing

## Slide 6: Testing Plan: Camera
User is able to capture images with front and back cameras with one click
User is able to switch between the front and back cameras
Testing:
User testing
Manual testing

## Slide 7: Testing Plan: Posting
User will be able to add a description to their pictures and press “send” button to post in on the public wall
Posts will be saved into Cloud Firestore in “Posts” collection
Testing:
User testing
Manual testing
Database unit testing

## Slide 8: Testing Plan: Notifications
User will be able to configure daily notification times to remind them of their meals
  Set 3 times for 3 notifications per day:
    Breakfast
    Lunch
    Dinner
Notification settings will be stored in Cloud Firestore
Testing:
User testing
Manual testing
Database unit testing

## Slide 9: Previous Feedback Follow Up
The second picture is taken too quickly after the first
  We haven’t adjusted the offset time for the two pictures yet, may implement it during polishing of the app
Filtering based on location
  Filtering isn’t all that necessary in this step of development as we don’t have that many users or posts to filter

## Slide 10: Partner Feedback (Gladiators)
The expert-user doc doesn’t have clickable links for installation
Could be a local issue but install cocoa pods didn’t work for me through terminal
Couldn’t run the app (possibly local issue) because the pod install command didn’t work
Documentation was clear and easy to read, github was well-organized and easy to navigate

## Slide 11: Feedback Response
Not sure why brew install with cocoapods homebrew didn’t work
  Same configuration on my computer works
  Outdate Xcode version may be the cause
  Outdated OS may also be the cause
Links should be clickable if you download the documentation instead of viewing through github

## Slide 12: How to check the status of the product
Three ways:
Go to https://github.com/KimlongHor/FoodReal and look at the commit history of the main branch
Go to https://github.com/KimlongHor/FoodReal/tree/main/weekly_team_report to look at weekly reports with progress updates
Follow expert users documentation in https://github.com/KimlongHor/FoodReal/tree/main/docs/expert_users to install the application and test it out yourself
  Won’t work if you don’t have a mac