## Slide 1: FoodReal
Two Seniors
Week 7
Kimlong Hor, Yunseo Claire Han [leader]

## Slide 2: Progress
User onboarding
Firestore authentication set up
Take photo and post

## Slide 3: Milestones
By the end of | These milestones will be reached
Week 2 | Plan UI structure and components Set up Firestore project
Week 4 | Plan database collection and document structure Write Create and Read operation for posting wall Base UI implementation of posting wall
Week 6 | Posting wall with functionality Set up firebase authentication
Week 8 | Implement picture taking functionality Write rest of CRUD operation
Week 10 | User onboarding screens Implement notification
Week 12 | Polish up the app Test the app
🙂
🙂
🙂

## Slide 4: Wanted Features - Viability
Can be done by end of semester
  Superuser
  Commenting
  Save Posts
Can’t be done by end of semester
  Friends

## Slide 5: Wanted Features - Usefulness
Superuser
  Not Useful
  Everything can be managed through Firestore Console
Commenting
  Useful
  Users of the app can interact with each other more
Save Posts
  Useful
  Users can keep a collection of their favorite posts
Friends
  Useful
  Users can share and view posts from people they care about

## Slide 6: Wanted Features
If we have time, we may try implementing
  Commenting

## Slide 7: Feedback

## Slide 8: Team Feedback
Can't build your project (no macbook/iphone)
Good documentation! it's very neat and the pictures are nice
  To make it even better add pictures to the other steps
Posting wall
  Do you plan on filtering based on location, friends/ followers, etc?
  It would be cool to see local foods and foods that friends recommend

## Slide 9: Response to Feedback
Our app requires a Mac to build, you would also need an iphone with iOS 15 or above to use all the features
Adding location feature would be cool, gives opportunity for people to share their favorite restaurants
  But we may be able to mark the location of the user when they take the picture
Filtering based on location/followers
  Viability is low since we don’t have time to implement follow feature
  Filtering based on location may be viable but would be a costly database operation