## Slide 1: FoodReal
Two Seniors
Week 6
Kimlong Hor, Yunseo Claire Han [leader]

## Slide 2: Progress
Front and back camera picture taking feature
User onboarding UI

## Slide 3: Milestones
By the end of | These milestones will be reached
Week 2 | Plan UI structure and components Set up Firestore project
Week 4 | Plan database collection and document structure Write Create and Read operation for posting wall Base UI implementation of posting wall
Week 6 | Posting wall with functionality Set up firebase authentication
Week 8 | Implement picture taking functionality Write rest of CRUD operation
Week 10 | User onboarding screens Implement notification
Week 12 | Polish up the app Test the app
😐
🙂
🙂

## Slide 4: Product Features
It is a social media app that allows users to casually share their daily foods and see what others are eating.
Main features to create:
Create a user account
Using front and back cameras to capture images
Posting images publicly
Able to see images posted by other users
Set up/configure notifications
Getting a notification to post

## Slide 5: Product Feature: User Onboarding
Users will be taken through a series of screens to instruct them on signing up for FoodReal.
  Name
  Birthday
  Email
  Password
Testing:
User testing
Manual testing
Database unit testing

## Slide 6: Product Feature: Camera
User is able to capture images with front and back cameras with one click
User is able to switch between the front and back cameras
Testing:
User testing
Manual testing

## Slide 7: Product Feature: Posting
User will be able to add a description to their pictures and press “send” button to post in on the public wall
Posts will be saved into Cloud Firestore in “Posts” collection
Testing:
User testing
Manual testing
Database unit testing

## Slide 8: Product Feature: Notifications
User will be able to configure daily notification times to remind them of their meals
  Set 3 times for 3 notifications per day:
    Breakfast
    Lunch
    Dinner
Notification settings will be stored in Cloud Firestore
Testing:
User testing
Manual testing
Database unit testing

## Slide 9: Instructions for checking progress
## How to check status of product
Clone the project from GitHub
Run the project in either a simulator or an iphone
## How to check weekly progress of product
navigate to commit history https://github.com/KimlongHor/FoodReal
### See code changes
for a given commit on the commit history page click on the commit id to see code changes