## Slide 1: FoodReal
Two Seniors
Week 11
Kimlong Hor, Yunseo Claire Han [leader]

## Slide 2: Progress
Implemented liking
Connected profiles to post
Added to setting page and profile edit screen

## Slide 3: DEMO

## Slide 4: Milestones
By the end of | These milestones will be reached
Week 2 | Plan UI structure and components Set up Firestore project
Week 4 | Plan database collection and document structure Write Create and Read operation for posting wall Base UI implementation of posting wall
Week 6 | Posting wall with functionality Set up firebase authentication
Week 8 | Implement picture taking functionality Write rest of CRUD operation
Week 10 | User onboarding screens Implement notification
Week 12 | Polish up the app Test the app
🙂
🙂
🙂
😐
🙂

## Slide 5: Hosting methods
In order to publish app on the App store or distribute it for testing, you need to join the Apple Developer Program to get a license.
  $99 per year for the license on an apple developer account
We must submit the our App for review before publishing
  Submit your iOS apps to the App Store
We can distribute the app for testing
  Up to 25 internal testers
  Up to 10,000 external beta testers
With more users, we may also have to pay for Cloud Firestore operations
  Cloud Firestore Pricing

## Slide 6: FEEDBACK

## Slide 7: Feedback from team Code Space
Expert users documentation is clear and simple
  But step 6 of documentation is a bit weird
  Was able to run the app
Need more status and requirement prompts while logging in or signing in user
Sign up UI default texts need to be brighter for the users to see
When you like a post and refresh the page, a different post shows up as liked
App sometimes crashes with refresh
When you close the app completely and re-open, it shows the default image instead of fetching database until refreshed

## Slide 8: Response to Feedback
We will need to add requirement checking and add error messages for users to see in login/signup
We can make the default texts brighter in sign in UI
We can try implementing fetching the likes from the database when loading the posting wall to try fixing the liking issue
Need to review app refresh, loading scheme to make sure it’s at the right state at all times