## Slide 1: FoodReal
Two Seniors
Week 12
Kimlong Hor, Yunseo Claire Han [leader]

## Slide 2: Progress
Implemented liking
Connected profiles to post
Added to setting page and profile edit screen
Added profile picture adding feature
Added login/onboarding requirement checking and error message for users

## Slide 3: DEMO

## Slide 4: Milestones
By the end of | These milestones will be reached
Week 2 | Plan UI structure and components Set up Firestore project
Week 4 | Plan database collection and document structure Write Create and Read operation for posting wall Base UI implementation of posting wall
Week 6 | Posting wall with functionality Set up firebase authentication
Week 8 | Implement picture taking functionality Write rest of CRUD operation
Week 10 | User onboarding screens Implement notification
Week 12 | Polish up the app Test the app
🙂
🙂
🙂
😐
🙂
😬

## Slide 5: Hosting methods
In order to publish app on the App store or distribute it for testing, you need to join the Apple Developer Program to get a license.
  $99 per year for the license on an apple developer account
We must submit the our App for review before publishing
  Submit your iOS apps to the App Store
We can distribute the app for testing
  Up to 25 internal testers
  Up to 10,000 external beta testers
With more users, we may also have to pay for Cloud Firestore operations
  Cloud Firestore Pricing

## Slide 6: FEEDBACK

## Slide 7: Feedback from team The Librarians Response to Feedback
Runs well on M1 Mac
Nice user interface
Want to know how you will implement testing
Expert users document is easy to understand and follow
I think we’ll mostly test by doing manual tests, some database tests